## Slide 1: Benton County Early Childcare Feasibility Study Summary of Findings June 2025 – Final Presentation

## Slide 2: Table of Contents
Early Childhood Education (ECE) Landscape Analysis
Site Visit & Construction Feasibility Analysis
Development Scenarios
Scenario Comparisons
Final Recommendations & Next Steps

## Slide 3: Early Childcare Feasibility Study: Project Intent
To explore:
Where early childcare education is most needed in Benton County
How demographic and economic patterns shape that need
What opportunities currently exist to expand early childcare access in the county

## Slide 4: Process & Methodology: Facility Feasibility Analysis
Identify Potential Sites for a New ECE Center in Areas with Moderate to High Demand
Assess Current Conditions of Each Facility and Determine Child Capacity
Estimate Development Costs and Operating Cost Projections
Make Recommendations on the Feasibility of Each Site to Provide Early Childcare Services

## Slide 5: Process & Methodology: Community Data Insights
Demographic Data for Each Area in Benton County
Map Current Supply of Early Childcare Services by Licensed Provider
  Identify Gaps in Childcare Services for Children Ages 0-5
Examine Key Indicators for Childcare Services
Examine Employer Patterns
  Major employers
  Commuting patterns
Explore Challenges & Opportunities to Expanding Childcare Access in the County

## Slide 6: ECE Landscape Analysis

## Slide 7: ECE Landscape Analysis: Area Demographics
Population changes help us understand where childcare may be needed most in the future. While Benton County’s overall population has remained relatively stable in recent years (2018–2014 to 2023–2019), some parts of the county tell different stories.
  Western Benton County saw a 10% population decline and now has the smallest population in the county (2,220 people). It also experienced a dramatic 56% drop in the number of children under age 6. However, it saw a large BIPOC population increase, 71%, in that same period.
  Central Benton County grew by 10% overall, and its population of young children increased by 17%.
  Eastern Benton County had a small decrease in total population (1%) but saw a slight increase (4%) in children under age 6.
Notes: Population changes help us understand where childcare may be needed most in the future. While Benton County…We categorized Benton County in Western, Central and Eastern areas that correspond to Boswell, Fowler and Oxford. I’ll show these areas at the end when I present the online report for the ECE landscape. Western – can infer from community dialogue, large bipoc population increase from new immigrants.

## Slide 8: ECE Landscape Analysis: Supply and Demand Analysis
Over 500 additional slots needed to meet ECE demand in Benton County.
Shortage of 300 slots for children aged 0 to 2.
Gap of 220 slots for children aged 3 to 5.
The gap of quality ECE services is nearly as large as the overall demand, due to a very few high-quality slots available
Lack of ECE services for children aged 0 to 2 both in overall need and quality.
Notes: Next we examine, the overall the supply and demand for licensed ECE care. That’s more big picture, and we’ll show more details in the online report.

## Slide 9: ECE Landscape Analysis: Key Indicators
Affordability
  Eastern Benton County stands out with the highest median family income, roughly $4,800 more than the county average. Central and Western Benton Counties have similar, slightly lower, income levels.
Child Density
  Benton County’s child population is very spread out, with just 1 to 2 children per square mile, similar to the least densely populated rural areas nationally. Western Benton has the lowest density, with just 1 child per square mile.
Parents in the Workforce
  In rural areas, childcare responsibilities often affect whether parents can work. One study found that 86% of rural parents who aren't working cite childcare as a factor. This is reflected in Benton County: fewer than half of parents in Central and Western Benton are working, while Eastern Benton has significantly more working parents, 18 percentage points above the county average.
Commute Times
  Long commutes make it even harder for families to access care. In rural areas, just 26% of parents find care within five miles. Commutes in Benton County reflect this trend: Western Benton has the longest average travel time at 30 minutes, compared to the county average of 26 minutes.
Notes: We also use key indicators to let us know more about need. Specifically, affordability based on median family income, child density, parents in the workforce, and commute time. Affordability…child density relates to large decrease in child population in recent years.

## Slide 10: ECE Landscape Analysis: Major Employers
In Benton County, most major employers are located near Fowler and Oxford, along US Highway 52:
  6 of the top 10 employers are in Fowler
  3 are in Oxford
6 of the top 10 employers in Benton County operate on shift schedules
SK Hynix is building a high-tech manufacturing and R&D facility in West Lafayette, creating 1,000 jobs. Under the CHIPS and Science Act, companies receiving major federal funding must develop plans to support childcare for their workforce, making this a moment of opportunity for regional planning.
Notes: Major employers are important because ECE providers tend to cluster near larger towns and steady employers to reduce the risk of closure. Within Benton County... For families working these jobs, flexible childcare is essential but may hard to find. We do know there is uncertainty around the CHIPs act, but recently it was reported in May that SK Hynix had their site rezoning approved so that project seams to be moving ahead.

## Slide 11: ECE Landscape Analysis: Employer Commuting Patterns
57% of Benton County residents work either in Benton or neighboring Tippecanoe County.
26% work within Benton County itself.
31% commute to Tippecanoe County, mostly to Lafayette and West Lafayette.
Of those who work in Benton County, nearly half (47%) also live there.
Notes: Where residents commute to work is another consideration given the large commute times in rural areas. Those are specifically resident. When looking at it from the angle of workers of Benton County nearly half…. This makes a strong case for ece childcare in central and southeast BC.

## Slide 12: ECE Landscape Analysis: Challenges
Timing and eligibility rules create barriers. For example, a parent might qualify for a CCDF subsidy while unemployed, but once they start working, their income may rise just enough to lose that support, leaving them stuck between work and affordability.
Community members shared how families “bundle” care: using daycare centers during the day, then relying on grandparents or neighbors in the evening or overnight. This patchwork system highlights a need for care that aligns with real work schedules.
Many families in Benton County rely on unlicensed care providers, often people they know and trust. The county’s close-knit, safe community makes this feel like a secure option. Moving providers from informal to licensed care remains a key challenge.
Some providers also shared that they are nearing retirement and not interested in becoming licensed at this stage. In many cases, what’s missing is trust, support, and clear, accessible guidance to help them take the next step.
Notes: In February, we held a preliminary presentation of these findings with stakeholders in the ECE space in Benton County where we also had a conversation of challenges in childcare.

## Slide 13: ECE Landscape Analysis: Opportunities
Currently, there is just one licensed home-based provider in Benton County. With low child density and many residents working in shift-based industries, home care offers a real opportunity to bridge the childcare gap.
Benton County has strong local partners that can help address ECE gaps:
  Benton County School Corporation (BCSC) serves families with kids across age groups and can reduce commute burdens by consolidating services on-site.
  Oxford Head Start offers subsidized childcare and facility space.
  Rights Steps are regional intermediaries that support childcare expansion through the Regional Child Care Catalyst program. Providers can receive up to $1,000 per new slot created, with additional support for navigating licensing through partners like: Child Care Resource Network, SPARK Learning Lab, and Indiana AEYC
Purdue Extension is a powerful resource offering: business courses for childcare entrepreneurs, technical assistance and training for providers, and a local presence in Benton County, and regional reach through Tippecanoe County
Notes: There are also opportunities for developing child care services in Benton County as discussed in our dialogue with stakeholders. Home Care is one of them where

## Slide 14: ECE Landscape Analysis: Key Takeaways
Central and Eastern Benton County are where current and future ECE investments are likely most needed. Western Benton may need a longer-term strategy that balances planning for balanced growth with supporting an aging and increasingly diverse population.
Many families live and work locally or commute east toward Tippecanoe County. That makes Central and Eastern Benton, especially areas near US Highway 52, strategic locations for expanding childcare options.
In Benton County, most major employers are located near Fowler and Oxford, along US Highway 52. This makes Central and Southeastern Benton the most practical areas to consider for future childcare sites, where workforce demand, population, and employer presence overlap.

## Slide 15: ECE Landscape Analysis: Online Report
Bridging the Gap: Strengthening Early Childhood Education in Benton County
  Full Online Website
Notes: StoryMap: https://storymaps.arcgis.com/stories/06895649e303458dafda8f4a067f4b80
We made reference to our online report which I would like to go over now. This online report is organized to start with the key takeaways from this report, then we go over the ECE landscape on provider supply and demand, demographics, and key indicators. We review the challenges, and opportunities. We also present some recommendations and call to actions at the end. You can click on the headers to jump to each section.

## Slide 16: Site Visit & Facility Assessments
Notes: Slides – only for clients interested in debt modeling. PMs should review financial statements to assess alignment with the ability to carry debt.

## Slide 17: Site Analysis: Fowler Christian Church
The building was well maintained and overall, in good condition
Existing first floor contains a chapel, mens and womens restroom and (4) classrooms. Basement contains a large kitchen, open space and several classrooms
ADA accessibility would need addressed given the bi-level nature of the building
Though the basement has egress sized windows, per code in order to use this space a sprinkler system would need installed to maximize the building space.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 18: Site Analysis: Fowler Christian Church
OPEN BASEMENT SPACE WITH NATURAL LIGHTING
EXISTING LARGE KITCHEN
EXIST MECHANICALS ARE WELL MAINTAINED
EXIST 1ST FLOOR
CLASSROOM
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 19: Site Analysis: Oxford School Site
The Oxford School site sits on approximately 3.18 Acres
The current building is slated to be demolished and the site would be a new construction site
The site is located in a residential community adjacent to a community park making it an ideal location for a child care use.
The topography slopes down to the north which would need taken into consideration when developing the site.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 20: Site Analysis: Carter Street Site
The Carter Street Site sits on approximately .5 acres
The current building is a 1 story block building with a full basement. It is in need of the most repairs of any of the sites evaluated.
The current building program includes a chapel on the first floor and a block basement with a small kitchen.
The site would allow for a building addition and exterior playspace
The site is located in a residential community
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 21: Site Analysis: Carter Street Site
EXISTING CHAPEL SPACE
EXISTING BASEMENT
EXISTING LOT AREA
EXISTING BLOCK BUILDING
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 22: Site Analysis: Boswell Grocery
The existing Boswell Grocery is an existing pole barn that is approximately 80x120 with a storage wing in the rear.
No visible signs of structural issues were notes. The building is ample size for a childcare center with a sufficient sized lot for a parking lot.
Major expense factors in remodeling this site would include insulating the exterior walls, adding plumbing points for all classroom restrooms and kitchen, the existing parking lot would need redone, exterior windows and doors would need added, building heating and cooling system would need evaluated for the new use.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 23: Site Analysis: Bolin Property, Otterbein
Existing building could house a one room center of approx. 450 sq ft.
Building size would limit the capacity of the center to an 8 child max center.
Building HVAC unit was a series of wall units, no central furnace is used on site.
While touring the building it was noted the floor appeared to slope and was not level.
There was evidence of wood rot at the exterior foundation and the subfloor was not insulated nor a vapor barrier used.
A more thorough investigation of the building foundation is needed.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 24: Development Scenarios
Notes: Slides – only for clients interested in debt modeling. PMs should review financial statements to assess alignment with the ability to carry debt.

## Slide 25: Development Scenario A: Rehab of Fowler Christian Church
Building Data:
  Exist Building Sq ft: 12,100 sq ft
Total Children Served: 68
Considerations
  Existing building in good condition
  Building will require sprinkler system
  Basement in good condition with ample daylighting
Site Considerations
  Located in downtown Fowler
  No parking onsite; street parking only. This would need addressed with local zoning.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 26: Development Scenario A: Rehab of Fowler Christian Church
LOWER LEVEL DIAGRAM
FIRST FLOOR DIAGRAM
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 27: Development Scenario B: Rehab/Addition to Carter Street Church
Building Data:
  Existing Building: 2,700 sq ft
  Addition: 4,348 sq ft
  Total Building: 7,048 sq ft
Total Children Served: 72
Considerations
  Existing building require substantial renovations
  Small staff parking lot on site
  Room for outdoor playspace onsite
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 28: Development Scenario C: Oxford School Site Layout 1
Site Considerations:
  Large open site would allow for future growth potential
  Existing parking lot on site to remain
  Adjacent to community park
  In residential community
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 29: Development Scenario C: Oxford School Site Layout 1
Building Data:
  Building Sq ft: 12,673 sq ft
Total Children Served: 108
Considerations
  New Construction only
  Efficient building layout
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 30: Development Scenario C: Oxford School Site Layout 2
Site Considerations:
  Large open site would allow for future growth potential
  Existing parking lot on site to be enlarged.
  Adjacent to community park
  In residential community
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 31: Development Scenario C: Oxford School Site Layout 2
Building Data:
  Building Sq ft: 19,810
Total Children Served: 116
Considerations
  New Construction only
  Rec Space provides opportunity to serve the community and indoor playspace for the childcare
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 32: Scenarios Comparisons
Notes: Slides – only for clients interested in debt modeling. PMs should review financial statements to assess alignment with the ability to carry debt.

## Slide 33: Scenario Comparisons: Site Assumptions
How much space is needed for the childcare center?
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 34: Scenario Comparisons: Development Costs
How much will it cost to build?
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 35: Scenario Comparisons: Development Costs
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 36: Scenario Comparisons: Affordability of Care
Will tuition be affordable to Benton County Residents?
Based on Demographic Data, approx. 20% of families likely qualify for the State Childcare Assistance through the CCDF program, which subsidizes tuition for families living at or below 150% of the Federal Poverty Line (FPL).
Consideration is also given to families living at or below 185% of FPL when additional fuds are available.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 37: Scenario Comparisons: Affordability of Care
Consideration is also given to families living at or below 185% of FPL when additional funds are available.
As a rule of thumb, we typically reference income guidelines for a household size of 4 to project eligibility.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 38: Scenario Comparisons: Affordability of Care
Reimbursement rates for Benton County providers is shown in the table to the right. Rates are determined based on estimated cost of care for each county.
Keep in mind that although providers are reimbursed at higher rates for infant care than for other age groups, it requires greater staff capacity and therefore significantly higher payroll expenses.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 39: Scenario Comparisons: Affordability of Care
We've compared the reimbursement rates for Benton County to the average tuition cost per child nationwide and within the state of Indiana.
The U.S. Department of Health and Human Services (HHS) considers affordable childcare that which costs families no more than 7% of their household income.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 40: Scenario Comparisons: Affordability of Care
IFF put together a sliding scale that takes into consideration the household income of each family, and provides a tuition discount for families who do not qualify for state childcare subsidy.
Tuition costs range from 24% - 125% of the CCDF reimbursement rate for each age group, ensuring that families are not required to pay any more than 10% of their household income.
TUITION SLIDING SCALE - RATE ADJUSTMENTS |  |  |  |  |  |  | 
Benton County - Facility Feasibility Analysis - Early Childcare Center |  |  |  |  |  |  | 
Income | Pay | Infant Age |  | Toddler Age |  | Preschool Age | 
Guidelines | Structure |  |  |  |  |  | 
Annual | Tuition | Tuition | Weekly | Tuition | Weekly | Tuition | Weekly
HH Range | Tiers | Adjustment | Rate | Adjustment | Rate | Adjustment | Rate
> $200K | Tier 8 | -30% | $294 | -10% | $297 | 25% | $284
$150K - $200K | Tier 7 | -35% | $273 | -15% | $281 | 20% | $272
$125K - $150K | Tier 6 | -40% | $252 | -25% | $248 | 10% | $250
$100K - $125K | Tier 5 | -45% | $231 | -30% | $231 | 0% | $227
$75K - $100K | Tier 4 | -52% | $202 | -40% | $198 | -10% | $204
$50K-$75K | Tier 3 | -65% | $147 | -55% | $149 | -35% | $148
$25K - $50K | Tier 2 | -76% | $101 | -70% | $99 | -55% | $102
< $25K | Tier 1 | -100% | $420 | -100% | $330 | -100% | $227
Avg. Weekly Tuition |  |  | $223 |  | $205 |  | $185
TUITION SLIDING SCALE - AFFORDABILITY ANALYSIS |  |  |  |  |  |  | 
Benton County - Facility Feasibility Analysis - Early Childcare Center |  |  |  |  |  |  | 
Income | Pay | Infant Age |  | Toddler Age |  | Preschool Age | 
Guidelines | Structure |  |  |  |  |  | 
Annual | Tuition | Annual | (%) of | Annual | (%) of | Annual | (%) of
HH Max | Tiers | Tuition | HH Income | Tuition | HH Income | Tuition | HH Income
$200,001 | Tier 8 | $14,700 | 7% | $14,850 | 7% | $14,188 | 7%
$200,000 | Tier 7 | $13,650 | 7% | $14,025 | 7% | $13,620 | 7%
$150,000 | Tier 6 | $12,600 | 8% | $12,375 | 8% | $12,485 | 8%
$125,000 | Tier 5 | $11,550 | 9% | $11,550 | 9% | $11,350 | 9%
$100,000 | Tier 4 | $10,080 | 10% | $9,900 | 10% | $10,215 | 10%
$75,000 | Tier 3 | $7,350 | 10% | $7,425 | 10% | $7,378 | 10%
$50,000 | Tier 2 | $5,040 | 10% | $4,950 | 10% | $5,108 | 10%
$25,000 | Tier 1 | $21,000 |  | $16,500 |  | $11,350 | 
Avg. Annual Tuition |  | $11,137 |  | $10,260 |  | $9,250 | 
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 41: Scenario Comparisons: Affordability of Care
CACFP provides free and reduced lunch for qualified children at participating child care centers. This subsidy ensures quality nutritious meals for children and helps providers significantly reduce their food costs.
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 42: Scenario Comparisons: ECE Operations
As is typical in the ECE field, all four of the scenarios would require ongoing subsidies for annual operating support. Note that the calculated subsidies, which start at $357,840 per year, are based upon:
  Salaries for workers based on median wages for Lafayette, the nearest metro for which Bureau of Labor Statistics has information
  An annual set-aside of $1.00/SF to cover ongoing capital improvements
  Operating reserves covering 3-6 months of emergency operating expenses
  Affordable tuition rates across all income tiers (no more than 10% HH income)
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 43: Final Recommendations & Next Steps
Notes: Slides – only for clients interested in debt modeling. PMs should review financial statements to assess alignment with the ability to carry debt.

## Slide 44: Next Steps
Identify available funding sources (grants, public programs, philanthropy)
Identify which scenario(s) is most worthwhile to explore and determine site acquisition process
Issue an RFP for project team (architect, contractor) to begin more detailed studies of construction scope and cost on the selected site(s)
Identify an operator for the childcare program
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.

## Slide 45: Attachments
The following detailed information is attached for Scenarios A, B, C.1, & C.2
  Development Cost Comparison
  Space Program
  Staff Pay Projections
  Tuition Sliding Scale
  10-Yr. Operating Proforma
Notes: At times agency’s will have a site in mind which they will want to include as a scenario – or their own site – modeling an additional one to two hypotheticals provides for additional options if the feasibility analysis presents challenges or if the site becomes no longer available or difficult site issues come up.